INCIDENT OBJECTIVES (ICS 202)

| 1. Incident Name: C & C Train Derailment | 2. Operational Period: Date From: 1/22 Date To: 1/22 Time From: 1200 Time To: 2400 |  |
| --- | --- | --- |
| 3. Objective(s): Provide for the safety of the public and a safe work environment for all responders. Identify current and potential hazardous materials releases and potential impacts to the public and environment, including: Human Exposure, Municipal Water Supplies, Air Quality, Flora & Fauna Establish safety mitigations for firefighters and extinguish fires as soon as possible. Prepare and initiate a plan to contain and prevent further release of hazardous materials by 1200hrs tomorrow. Complete a damage survey within 24hrs. Establish HAZMAT clean up activities with a target completion time of 72hrs. Return all public facilities used for the response to at least minimal operational condition withing 48hrs. |  |  |
| 4. Operational Period Command Emphasis: Conduct all activities following ICS principals and highest level of interagency cooperation. Operations provide assistance to the PIO for media access. Following local radio protocols to minimize over use of assigned frequencies. |  |  |
| General Situational Awareness Fog and low clouds through about 1100 then clearing. Maximum Temperatures 58-62. Minimum Relative Humidity 60-64%. Winds light southwest to 4 MPH turning northwest after about 1600. A high pressure ridge is bringing stable conditions tot the area so expect return of fog to the area tonight. Remember, that appropriate PPE MUST be worn at all times. If you do not have PPE, order through the Logistics Section Chief. |  |  |
| 5. Site Safety Plan Required? Yes NolJ Approved Site Safety Plan(s) Located at: ICP |  |  |
| 6. Incident Action Plan (the items checked below are included in this Incident Action Plan): [gj ICS 203 0 ICS207 Other Attachments: [g] ICS 204 [g] ICS 208 181 Traffic Plan ICS 205 [g] Map/Chart □ |  |  |
| □ ICS 205A □ Weather Forecast/Tides/Currents □ [g] ICS 206 □ |  |  |
| 7. Prepared by: Name: S. Lewotsky Position/Title: Planning Section Chi-Signature: |  |  |
| 8. Approved by Incident Commander: Name: J. Harper Signature: |  |  |
| ICS 202 1 tAP Page 1 I Date/Time: 1/22 1000hrs |  |  |

ORGANIZATION ASSIGNMENT LIST (ICS 203)

1. Incident Name:	2. Operational Period: Date From: 1/22	 Date To: 1/22 C&C Train Derailment		Time From: 1200	Time To: 2400

# Incident Commander(s) and Command Staff:	7. Operations Section:

| IC/UCs | J. Harper | Chief G. Cason |
| --- | --- | --- |
|  |  | Deputy |
| Deputy |  | Staging Area |
| Safety Officer | N. Dennis | Branch |
| Public Info. Officer | K. King | Branch Director |
| Liaison Officer | N.Scott | Deputy |

- Agency/Organization Representatives:

Agency/Organization	Name Columbia State F&G R. Solano

Liberty Co. S.O. D. Dunn

CC Public Schools P. Puck Columbia State Police Sgt. B. Lint

CCFD Lt. C. Cliton CCPD Lt. P. Paulson

# Planning Section:

Chief S. Lewotsky Deputy

Resources Unit S. Sheets Situation Unit

Documentation Unit Demobilization Unit Technical Specialists

# Logistics Section:

Chief  D. Schneider

Division/Group Division/Group Division/Group Division/Group Division/Group

# Branch

Branch Director

Deputy Division/Group Division/Group Division/Group

Division/Group

Division/Group

# Branch

Branch Director

Deputy Division/Group Division/Group Division/Group Division/Group Division/Group

Fire Grp HazMat Grp LE Grp EMS Grp

Damage Grp

M. Chambers

M. Duncan

B. Adams

B. Myers

L. Orozco

'

Deputy

# Support Branch

Director Supply Unit

Facilities Unit Ground Support Unit Se.-vice Branch

Director Communications Unit

Medical Unit Food Unit

# Air Operations Branch

""	Air Ops Branch Dir.

# Finance/Administration Section:

Chief Deputy Time Unit

Procurement Unit Comp/Claims Unit

Cost Unit

- Prepared by:  Name:	Position/Title:		Signature:

# ICS 203

IAP Page

IDate/Time:

| 1. Incident Name: C&C Train Derailment |  | 2. Operational Period: Date From: 1/22 Date To: 1/22 Time From: 1200 Time To: 2400 |  |  |  | 3. Branch: Division: Group: Fire/Rescue Staging Area: |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 4. Operations Personnel: Name |  |  |  |  | Contact Number(s) |  |  |
| Operations Section Chief: George Cason Command Channel 454-555-8383 Branch Director: Division/Group Supervisor: M. Chambers Command & TAC1 454-555-2928 |  |  |  |  |  |  |  |
| 5. Resources Assigned: |  |  | 1/) C: 0 - 0 1Q/)) =It: a.. | Contact (e.g., phone, pager, radio freouencv, etc.) |  | Reporting Location, Special Equipment and Supplies, Remarks, Notes, Information |  |
| Resource Identifier | Leader |  |  |  |  |  |  |
| SIT 3166 C | J. Acosta |  | 15 | TAC 1 ph 454-555-5677 |  | DP 1 1215hrs |  |
| SIT 3167 C | M. Blair |  | 15 | TAC 1 ph 454-555-4433 |  | DP 1 1215hrs |  |
| HazMat 16 | B. Beadnell |  | 7 | TAC 1/3 ph 454-555-5632 |  | DP 1 1215hrs |  |
| Hvy Rescue Crew 12 | J. Hanrahan |  | 2 | TAC 1 ph 454-555-5637 |  | DP 1 1215hrs |  |
| EMSALS CC 1 | D. Clark |  | 2 | TAC 1 ph 454-555-5673 |  | DP 1 1215hrs |  |
| EMS BLS CC2 | E. Smith |  | 2 | TAC 1 ph 454-555-5671 |  | DP 1 1215hrs |  |
| AsstSOFR | S. Salls |  | 1 | TAC 1 ph 454-555-5655 |  | DP 1 1215hrs |  |
| 6. Work Assignments: Continue containment and extinguishment of LPG cars and other fires. Eliminate ant potential ignition sources. Search for injured where safe to do so. |  |  |  |  |  |  |  |
| 7. Special Instructions: Make sure everyone is wearing proper PPE! Escape signal will be three (3) blasts on an engine air horn. Establish Gross Decon. Monitor Equipment Use. Post Lookouts and monitor runoff. |  |  |  |  |  |  |  |
| 8. Communications (radio and/or phone contact numbers needed for this assignment): Name/Function Prima!}! Contact: indicate cell, 12ager, or radio (freguencl[/Sl[Stem/channel) |  |  |  |  |  |  |  |
| Command/ Command/Control CC net Channel 1 T/R 154.900 Command (IC, OSC, Group Sups and Medical Emergencies) |  |  |  |  |  |  |  |
| TAC 1 /Tactical CC net Channel 2 T/R 154.385 Tactical Fire/Rescue |  |  |  |  |  |  |  |
| TAC 2/Tactical CC net Channel 3 T/R 160.050 Tactical Law Enforcement |  |  |  |  |  |  |  |
| TAC 3 /HazMat Ent!Y CC net Channel 8 T/R 155.040 Tactical HazMat Entry only |  |  |  |  |  |  |  |
| 9. Prepared by: Name: F. Sheets |  |  | Position/Title: RESL Signature: I Date/Time: 1/22 1000 |  |  |  |  |
| ICS 204 1 IAP Page 3 |  |  |  |  |  |  |  |

| 1. Incident Name: C&C Train Derailment |  | 2. Operational Period: Date From: 1/22 Date To: 1/22 Time From: 1200 Time To: 2400 |  |  |  | 3. Branch: Division: Group: Haz Mat Staging Area: |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 4. Operations Personnel: Name |  |  |  |  | Contact Number(s} |  |  |
| Operations Section Chief: George Cason Command Channel 454-555-8383 Branch Director: Division/Group Supervisor: M. Duncan Command and Channel 2 tac eh 555-3978 |  |  |  |  |  |  |  |
| 5. Resources Assigned: |  |  | 1/) C: 0 - 0 Q1/)) a.. | Contact (e.g., phone, pager, radio freauencv, etc.) |  | Reporting Location, Special Equipment and Supplies, Remarks, Notes, Information |  |
| Resource Identifier | Leader |  |  |  |  |  |  |
| Engine 12 | J. Wilkins |  | 3 | Channel2 ph 454-555-8493 |  | DP 1 1215hrs |  |
| Engine 14 | M. Strange |  | 3 | Channel 2 ph 454-555-8488 |  | DP 1 1215hrs |  |
| HazMat 6 | E. Parker |  | 7 | Channel 2/8 ph 555-555-5366 |  | DP 1 1215hrs |  |
| HazMat 7 | K. Keifer |  | 7 | Channel 2/8 ph 454-555-8455 |  | DP 1 1215hrs |  |
| HazMat 9 | R. Wood |  | 7 | Channel 2/8 ph 454-555-8444 |  | DP 1 1215hrs |  |
| AsstSOFR | S. Gage |  | 1 | Channel 2 ph 454-555-8498 |  | DP 1 1215hrs |  |
| RR Haz Mat Specialist | M. Marlow |  | 1 | Channel 2/8 ph 454-555-8793 |  | DP 1 1215hrs |  |
| F&G Specialist | D. Gelderman |  | 1 | Channel2 ph 454-555-8693 |  | DP 1 1215hrs |  |
| 6. Work Assignments: Complete identification of train contents. Coordinate with Fire/Rescue Group. Contain spills around train and down river. Provide decontamination for all personnel. |  |  |  |  |  |  |  |
| 7. Special Instructions: Make sure everyone is wearing proper PPE! Escape signal will be three (3) blasts on an engine air horn. Establish Gross Decon. Monitor Equipment Use. Post Lookouts and monitor runoff. |  |  |  |  |  |  |  |
| 8. Communications (radio and/or phone contact numbers needed for this assignment): Name/Function Prima!Y Contact: indicate cell, ager, or radio (freguenc /s stem/channel} |  |  |  |  |  |  |  |
| Command/ Command/Control CC net Channel 1 T/R 154.900 Command (IC, OSC, Group Sups and Medical Emergencies) |  |  |  |  |  |  |  |
| TAC 1 /Tactical CC net Channel 2 T/R 154.385 Tactical Fire/Rescue |  |  |  |  |  |  |  |
| TAC 2/Tactical CC net Channel 3 T/R 160.050 Tactical Law Enforcement |  |  |  |  |  |  |  |
| TAC 3/HazMat Ent!}'. CC net Channel 8 T/R 155.040 Tactical HazMat Entry only |  |  |  |  |  |  |  |
| 9. Prepared by: Name: F. Sheets |  |  | Positionffitle: RESL Signature: I Date/Time: 1/22 1000 |  |  |  |  |
| ICS 204 I IAP Page 4 |  |  |  |  |  |  |  |

| 1. Incident Name: C&C Train Derailment |  | 2. Operational Period: Date From: 1/22 Date To: 1/22 Time From: 1200 Time To: 2400 |  |  |  | 3. Branch: Division: Group: Law Enforcement Staging Area: |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 4. Operations Personnel: Name |  |  |  |  | Contact Number(s} |  |  |
| Operations Section Chief: George Cason Command Channel 454-555-8383 Branch Director: Division/Group Supervisor: B. Adams Command and Tac 3 555-1892 |  |  |  |  |  |  |  |
| 5. Resources Assigned: |  |  | ti) C 0 0 a; .... ti) :it: 0.. | Contact (e.g., phone, pager, radio freauencv, etc.) |  | Reporting Location, Special Equipment and Supplies, Remarks, Notes, Information |  |
| Resource Identifier | Leader |  |  |  |  |  |  |
| LE SIT #11 | B. Kelly |  | 10 | Tac3 ph 454-555-3456 |  | DP 2 1215hrs |  |
| LE S/T#12 | K. Howell |  | 10 | Tac3 ph 454-555-3455 |  | DP 2 1215hrs |  |
| LE S/T#13 | T. Pulcher |  | 10 | Tac3 ph 454-555-3424 |  | DP 2 1215hrs |  |
| LE S/T#14 | P. Schreffler |  | 10 | Tac3 ph 454-555-3412 |  | DP 2 1215hrs |  |
| LE S/T#15 | D. Olsen |  | 10 | Tac3 ph 454-555-3489 |  | DP2 1215hrs |  |
| Boat#45 | J. Mainwaring |  | 3 | Tac3 ph 454-555-3411 |  | DP 2 1215hrs |  |
| Boat#46 | P. Duprey |  | 3 | Tac3 ph 454-555-3422 |  | DP 2 1215hrs |  |
| Asst SOFR | L. Downan |  | 1 | Tac 1/3 ph 454-555-3444 |  | DP 2 1215hrs |  |
| 6. Work Assignments: Maintain perimeter, restrict access to authorized personnel. N (17th St), E (Z St), S (29th St), W (L St). Complete any evacuation within the perimeter. Continue river closure. |  |  |  |  |  |  |  |
| 7. Special Instructions: Make sure all Escape Routes are Identified. Control and maintain safe traffic patterns for evacuees. Monitor equipment use. |  |  |  |  |  |  |  |
| 8. Communications (radio and/or phone contact numbers needed for this assignment): Name/Function Prima[Y Contact: indicate cell, Qager, or radio (freguenc /s stem/channel} |  |  |  |  |  |  |  |
| Command/ Command/Control CC net Channel 1 T/R 154.900 Command (IC, OSC, Group Sups and Medical Emergencies) |  |  |  |  |  |  |  |
| TAC 1 /Tactical CC net Channel 2 T/R 154.385 Tactical Fire/Rescue |  |  |  |  |  |  |  |
| TAC 3/Tactical CC net Channel 3 T/R 160.050 Tactical Law Enforcement |  |  |  |  |  |  |  |
| I |  |  |  |  |  |  |  |
| 9. Prepared by: Name: F. Sheets |  |  | Position/Title: RESL Signature: I Date/Time: 1/22 1000 |  |  |  |  |
| ICS 204 I IAP Page 5 |  |  |  |  |  |  |  |

| 1. Incident Name: C&C Train Derailment |  | 2. Operational Period: Date From: 1/22 Date To: 1/22 Time From: 1200 Time To: 2400 |  |  |  | 3. Branch: Division: Group: EMS Staging Area: |
| --- | --- | --- | --- | --- | --- | --- |
| 4. Operations Personnel: Name |  |  |  |  | Contact Number(s) |  |
| Operations Section Chief: George Cason Command Channel 555-8787 Branch Director: Division/Group Supervisor: B. Mlers Tac 1 555-5432 |  |  |  |  |  |  |
| 5. Resources Assigned: |  |  | II) C: 0 - 0 1©/) :ii: a.. | Contact (e.g., phone, pager, radio freauencv, etc.) |  | Reporting Location, Special Equipment and Supplies, Remarks, Notes, Information |
| Resource Identifier | Leader |  |  |  |  |  |
| ALS SIT #1 | R. Steed |  | 4 | Tac 1 ph 530-555-2244 |  | DP 1 1215hrs |
| ALS S/T#2 | J. Gay |  | 4 | Tac 1 ph 530-555-9999 |  | DP 1 1215hrs |
| BLS S/T#5 | K. Olsen |  | 4 | Tac 1 ph 530-555-9944 |  | DP 1 1215hrs |
| BLS S/T#7 | C. Costello |  | 4 | Tac 1 ph 530-555-9955 |  | DP 1 1215hrs |
| 6. Work Assignments: Continue treatment of injured. Support Sire, Haz Mat and Law Enforcement Groups with EMS needs. Coordinate EMS Needs with Red Cross Evacuation Center |  |  |  |  |  |  |
| 7. Special Instructions: Make sure everyone is wearing proper PPE! Establish Escape Routes and make them known to everyone. |  |  |  |  |  |  |
| 8. Communications (radio and/or phone contact numbers needed for this assignment): Name/Function Prima!Y Contact: indicate cell, 12ager, or radio (freguenc /s stem/channel) |  |  |  |  |  |  |
| Command/ Command/Control CC net Channel 1 T/R 154.900 Command (IC, OSC, Group Sups and Medical Emergencies) |  |  |  |  |  |  |
| TAC 1 /Tactical CC net Channel 2 T/R 154.385 Tactical Fire/Rescue |  |  |  |  |  |  |
| TAC 2/Tactical CC net Channel 3 T/R 160.050 Tactical Law Enforcement |  |  |  |  |  |  |
| Air/Ground / Air OQerations CC net Channel 9 T/R 170.000 All air tactical operations |  |  |  |  |  |  |
| 9. Prepared by: Name: F. Sheets Position/Title: RESL Signature: |  |  |  |  |  |  |
| ICS 204 I tAP Page 6 I Date/Time: 1/22 1000 |  |  |  |  |  |  |

| 1. Incident Name: C&C Train Derailment |  | 2. Operational Period: Date From: 1/22 Date To: 1/22 Time From: 1200 Time To: 2400 |  |  | 3. Branch: Division: Group: 0mg Assessmt Staging Area: |  |
| --- | --- | --- | --- | --- | --- | --- |
| 4. Operations Personnel: Name |  |  |  | Contact Number(s) |  |  |
| Operations Section Chief: George Cason 454-555-8787 Branch Director: Division/Group Supervisor: L. Orozco 454-555-1357 |  |  |  |  |  |  |
| 5. Resources Assigned: |  |  | Cl) C 0 .... Cl) 0 Q) :tt: a.. | Contact (e.g., phone, pager, radio frequency, etc.) | Reporting Location, Special Equipment and Supplies, Remarks, Notes, Information |  |
| Resource Identifier | Leader |  |  |  |  |  |
| DAT#1 | R. Bollier |  | 3 | ph 454-555-6567 | DP 1 1230hrs |  |
| DAT#2 | C. Sarubbi |  | 3 | ph 454-555-6567 | DP 1 1230hrs |  |
| DAT#3 | G.Adams |  | 3 | ph 454-555-6567 | DP 1 1230hrs |  |
| DAT#4 | A. Alfonzo |  | 3 | ph 454-555-6567 | DP 1 1230hrs |  |
| 6. Work Assignments: Coordinate with all Groups to assess damage throughout the incident area. Assess public facilities for use within 48 hours. Assess impacts to threatened and endangered species. |  |  |  |  |  |  |
| 7. Special Instructions: Post Lookouts! Establish Escape Routes and make them known to everyone. Be expected to have problems with "Runoff Control"! Make sure you monitor runoff. |  |  |  |  |  |  |
| 8. Communications (radio and/or phone contact numbers needed for this assignment): Name/Function Prima[Y Contact: indicate cell, ager, or radio (freguenc /s stem/channel) |  |  |  |  |  |  |
| Command/ Command/Control CC net Channel 1 T/R 154.900 Command (IC, OSC, Group Sups and Medical Emergencies) |  |  |  |  |  |  |
| TAC 1 /Tactical CC net Channel 2 T/R 154.385 Tactical |  |  |  |  |  |  |
| TAC 2/Tactical CC net Channel 3 T/R 160.050 Tactical |  |  |  |  |  |  |
| Air/Ground / Air O erations CC net Channel 9 T/R 170.000 All air tactical operations |  |  |  |  |  |  |
| 9. Prepared by: Name: F. Sheets |  |  | Position/Title: RESL Signature: I Date/Time: 1/22 1000 |  |  |  |
| ICS 204 I IAP Page 7 |  |  |  |  |  |  |

INCIDENT RADIO COMMUNICATIONS PLAN (ICS 205)

| 1. Incident Name: C&C Derailment |  |  |  | 2. Date/Time Prepared: Date: 1/22 Time: 1000hrs |  |  |  |  |  | 3. Operational Period: Date From: 1122 Date To: 1/22 Time From: 1200 Time To: 2400 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4. Basic Radio Channel Use: |  |  |  |  |  |  |  |  |  |  |  |  |
| Zone Grp. | Ch # | Function | Channel Name/Trunked Radio System Talkgroup |  | Assignment | RX Freq NorW | RX Tone/NAC | TX Freq NorW | TX Tone/NAC |  | Mode (A, D, or M) | Remarks |
|  | 1 | Command | CC net Channel 1 |  | Command/ Control | 154.900 N |  | 154.900 N |  |  | D | OSC, OPBD, Grp Supervisors, and Medical Emergencies |
|  | 2 | Tactical | CC net Channel 2 |  | Fire/Rescue Tactical | 154.385 N |  | 154.385 N |  |  | D | Fire and Rescue Tactical Operations |
|  | 3 | Tactical | CC net Channel 3 |  | LE Tactical | 160.050 N |  | 160.050 N |  |  | D | Law Enforcement Tactical Operations |
|  | 8 | HazMat | CC net Channel 8 |  | HazMat Tactical | 155.040 N |  | 155.040 N |  |  | D | HazMat Tactical Entry Only |
|  | 9 | Air to Ground | CC net Channel 9 |  | Air Operations | 170.000 N |  | 170.000 N |  |  | D | All Air Operations if needed |
| 5. Special Instructions: |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. Prepared by (Communications Unit Leader): Name: M Atcbisoo Signature: |  |  |  |  |  |  |  |  |  |  |  |  |
| ICS 205 I IAP Page 8 I Date/Time: 1/22 1100hrs |  |  |  |  |  |  |  |  |  |  |  |  |

MEDICAL PLAN (ICS 206)

| 1. Incident Name: C&C Train Derailment |  |  |  | 2. Operational Period: Date From: 1/22 Time From: 1200 |  |  |  |  | Date To: Time To: |  | 1/22 1200 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3. Medical Aid Stations: |  |  |  |  |  |  |  |  |  |  |  |  |
| Name |  | Location |  |  |  | Contact Number(s)/Frequency |  |  |  | Paramedics on Site? |  |  |
| Incident Aid Station #1 |  | 24th and U St. |  |  |  | Command channel 555-69 |  |  |  | jg!Yes ONo |  |  |
|  |  |  |  |  |  |  |  |  |  | OYes ONo |  |  |
|  |  |  |  |  |  |  |  |  |  | Oves ONo |  |  |
|  |  |  |  |  |  |  |  |  |  | OYes ONo |  |  |
|  |  |  |  |  |  |  |  |  |  | OYes ONo |  |  |
|  |  |  |  |  |  |  |  |  |  | OYes ONo |  |  |
| 4. Transportation (indicate air or ground): |  |  |  |  |  |  |  |  |  |  |  |  |
| Ambulance Service |  | Location |  |  |  | Contact Number(s)/Frequency |  |  |  | Level of Service |  |  |
| Central City EMS |  | W and 12th Street |  |  |  | 374-3944 |  |  |  | jg!ALS OBLS |  |  |
| Med Flight 1 |  | CC Hospital |  |  |  | 555-8989 |  |  |  | jg!ALS OBLS |  |  |
| Fisherville Ambulance |  | F & 7th St. Fisherville |  |  |  | 567-555-0963 |  |  |  | OALS jg!BLS |  |  |
| Bayport Ambulance Svc |  | Ferry Blvd. & 7th Ave., Bayport |  |  |  | 599-555-7192 |  |  |  | i81ALS OBLS |  |  |
| 5. Hospitals: |  |  |  |  |  |  |  |  |  |  |  |  |
| Hospital Name | Address, Latitude & Longitude if Helipad |  | Contact Number(s)/ Frequency |  | Travel Time |  |  | Trauma Center |  | Burn Center |  | Helipad |
|  |  |  |  |  | Air |  | Ground |  |  |  |  |  |
| Central City | D St. Between 31 & 34 St. Lat 39.0589 Lon 120.0936 |  | 911 |  | 10 |  | 20 | jg!Yes Level:-- |  | □jglves No |  | □jg!Yes No |
| Faith Hospital | S & 14th Street |  | 911 |  | 0 |  | 30 | jg!Yes Level:-- |  | OYes jg!No |  | Oves jg!No |
| Fisherville General | S & 1st St,. Fisherville Lat 39.0579 Lon 120.0956 |  | 567-555-0963 |  | 30 |  | 60 | jg!Yes Level:-- |  | Yes No |  | Yes No |
|  |  |  |  |  |  |  |  | □Yes Level:-- |  | BYes No |  | No |
|  |  |  |  |  |  |  |  | OYes Level:-- |  | □OYes No |  | BYes No |
| 6. Special Medical Emergency Procedures: The DIVS/Group Supervisor will take charge of a Medical Emergency, notify EMC Dispatch on Command Channel. Dispatch will clear all radio traffic except for the emergency. The closet EMT will respond to the incident for triage and treatment. The DIVS/Group Supervisor will give Dispatch the following information: type of injury, mechanism, type of transport needed, and location. Gross Decon will be preformed on all patients D Check box if aviation assets are utilized for rescue. If assets are used, coordinate with Air Operations. |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. Prepared by (Medical Unit Leader): Name: K. Lujan Signature: |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Approved by (Safety Officer): Name: N. Dennis Signature: |  |  |  |  |  |  |  |  |  |  |  |  |
| ICS 206 | I IAP Page 9 |  |  | I Date/Time: 1/22 1000 |  |  |  |  |  |  |  |  |

SAFETY MESSAGE/PLAN (ICS 208)

| 1. Incident Name: CC Train Derailment | 2. Operational Period: Date From: 1/22 Date To: 1/22 Time From: 1200 Time To: 2400 |
| --- | --- |
| 3. Safety Message/Expanded Safety Message, Safety Plan, Site Safety Plan: Know where you and your crew members are at "all" times. Lookouts Communication Escape Route Safety Zones PPE: Personal protective equipment continues to be our first line of defense against injury or potential exposures. Level D is the minimum level of PPE for any field assignment. Level D is defined as: Durable clothing (long pants), steel toed-boots, safety glasses with side protection, goggles and aprons if needed for splash protection, hard hat if impact or overhead hazards are present, ear plugs for equipment or other loud noises, N-95 respirators for dust or odor and gloves (leather, nitrile, etc.) as needed for the task. The IAP 204 forms list additional PPE requirements (Level C & B) specific to each operational assignment. If you have questions about the selection or use of PPE specified for any operation, please ask your supervisor and safety officer. PPE!!! Warning Alarms!!! Escape Routes!!! Accountability!!! |  |
| 4. Site Safety Plan Required? Yes Nol.J Approved Site Safety Plan(s) Located At: |  |
| 5. Prepared by: Name: N_._D_e_n_n_is Position/Title: S_O_F_R Signature: _ ICS 208 1 IAP Page 10 I Date/Time: 1/22 0800 |  |